**Sprint 1**

2/28/21 - 3/12/21

Around 2 hours a person

Work schedule conflicts causing ben to miss during class meetings

Noah/ Jontay: tests during second week of the sprint

Kattie: busy during first week end and thursday meeting

Metric: Attendance points

Scrum master - Jontay Reaves

members

Ben Richards, Jontay Reaves, Kathryn Corcoran, Noah Hammons

Ben was unable to show up during class time meetings.

Tasks to complete for this sprint.

Learn/review django (large) : All members generally know how the django framework works and can work on the project. Django and git working and connected to the repo.

Starting the workings of a django web server (Small): A set up django web server we can all access and

see from a local host.

Set up a database for the lot (medium):Django hosted model with most things needed for a lot to have parking spaces. Can be accessed thru the django admin page

Set up databases for spots (medium): Django hosted model with most of the things needed for reserving a spot. Can be accessed thru the django admin page

Set up databases for users (medium): Things needed to have an account for the website. Can be accessed thru the django admin.

Basic add lot page (small): Some rudimentary page for adding a lot. If able, have it actually add lots to the database.

Basic user page (small): A base page for users to see the lots they have reserved.

Basic owner page (small): A page for owners to see the lots they own

Basic reservation page (small): A page for a user to be able to reserve. (does not need to work yet)

Scope: website that communicates with databases basic pages for things

Out of scope: fully working reservation, fully working sign up, and events sending codes and maps.