**Sprint 2**

3/12/21 - 3/26/21

Around 6 hours a person

Jontay will be gone for first thursday meeting

Metric: work completed

Going to be better at completing assigned tasks

Scrum master - Kathryn Corcoran

Ben Richards, Jontay Reaves, Kathryn Corcoran, Noah Hammons

Ben was unable to show up during class time meetings.

Tasks to complete for this sprint

Working reservation system (large): Users can select a lot they would like to reserve and reserve a space for them.

adding lot page (large): Page for users to add information to a page and have it adds a lot to the specifics to the database.

Sign in/up page (large) : page for users to set if they are an owner, an employee or just a basic user. Has a username and password set up also has a linked email to specific accounts.

Setting up a base html/css banner (medium): base style for all pages to have as well as a top banner to access different aspects of the site.

User authentication for adding a lot (small): only allows user to see page if they are logged in as an owner

Working user home(medium): Shows user/owners the lots they have reserved or own

Setting up a map(medium): when looking at a specific lot a map shows up showing where the place is located.

Scope: website that communicates with database pages that add things to the database. Working reservation, Working signup, basic uI

Out of scope: Better UI, and events sending codes and maps.

Extra: Reorganized and combined tasks from sprint 1 like no longer needing a lot and spot model just having one. Also only having one page for owner to see lots owned being the same page as user seeing reservations