**Sprint 3**

3/12/21 - 3/26/21

Around 8 hours a person

Everyone is very busy with school the first week of this sprint might not be able to work much during the first sprint.

Metric: work completed

Going to be better at completing assigned tasks

Scrum master - Noah Hammons

Ben Richards, Jontay Reaves, Kathryn Corcoran, Noah Hammons

Tasks to complete for this sprint

Link accounts to lots and parking spots(medium): when a user adds a lot or reserves a space tied to a specific account to access information for the home page.

Add events as a part of the reservation process: (medium): link lots with events so same lots can be used for different events.

Add events to the add a lot page(small): Add a spot to add events to specific lots in a database

Get a working home page(large): Page for users to see what spaces they have reserved and owners to see what lots they own.

Sending and receiving qr codes(medium): send a qr code to the listed email after reserving a spot.

Employee page(medium): Page for employees to scan qr codes to confirm

Paying for spot(small): after reserving user can add funds and pay

Scope: Events tied to each lot, Sending code, map based on location of lots, better UI, lots tied to user account, Fully functioning site

Out of scope: none

Extra: make sure the backlog is up to date and make a burndown chart